# Project Planning Phase

Project Name: Predictive Pulse – Machine Learning Based Hypertension Risk Prediction System

Team ID: PNT2022TMID00001

Date: 07 March 2026

# 1. Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | Collect and prepare patient dataset for ML training | 3 | High | Team |
| Sprint-1 | Data Cleaning | USN-2 | Remove duplicates and handle missing values | 3 | High | Team |
| Sprint-1 | Exploratory Data Analysis | USN-3 | Create visualizations to analyze relationships in data | 4 | High | Team |
| Sprint-2 | Model Training | USN-4 | Train ML models for hypertension prediction | 5 | High | Team |
| Sprint-2 | Model Evaluation | USN-5 | Evaluate models using accuracy, precision, recall and F1 score | 4 | High | Team |
| Sprint-3 | Model Selection | USN-6 | Select best performing model for deployment | 3 | High | Team |
| Sprint-3 | Web Application | USN-7 | Develop Flask web interface for user input | 5 | High | Team |
| Sprint-4 | System Integration | USN-8 | Integrate ML model with Flask application | 4 | High | Team |
| Sprint-4 | Testing & Validation | USN-9 | Test prediction system functionality and accuracy | 3 | Medium | Team |
| Sprint-4 | Deployment | USN-10 | Deploy application for user access | 2 | Medium | Team |

# 2. Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

# 3. Velocity Calculation

Velocity = Total Story Points / Sprint Duration

Velocity = 20 / 6 ≈ 3.33 Story Points per Day